FinTrack

Investment Module  ·  Version 2

Full Implementation Plan

| Platform Expo 52 / RN 0.76 | Status Post v1 → v2 Plan | Est. Build Time 8 – 12 days |
| --- | --- | --- |

Scope of this Document

CRUD operations for all investment types  ·  Transaction history per holding  ·  NAV & price computation  ·  Offline-first architecture  ·  Online automation (AMFI + SMS)  ·  Loan payment tracking

■  Section 1 — Baseline

# What v1 Shipped & What's Missing

Before building anything, it's worth being precise about what v1 actually delivered and what gaps exist. Building on a misunderstood baseline is the fastest way to create technical debt.

## What v1 Has ✅

| Screen / Feature | Status | Notes |
| --- | --- | --- |
| Investments tab structure | ✅ Done | Overview, SIPs, Holdings, Loans, Alerts tabs exist |
| SIP list display | ✅ Done | Shows fund name, installment, invested |
| Loan list display | ✅ Done | Shows lender, EMI, outstanding |
| Holdings list display | ✅ Done | Stocks, FD, Gold cards render |
| Portfolio summary card | ✅ Done | Total value, returns, XIRR placeholders |
| Allocation bar | ✅ Done | Visual breakdown by asset type |
| Add SIP form | ✅ Done | Basic fields saved to SQLite |
| Add Loan form | ✅ Done | Basic fields saved to SQLite |
| loanStore + loanRepository | ✅ Done | Zustand + SQLite pattern in place |
| sipStore + sipRepository | ✅ Done | Zustand + SQLite pattern in place |

## What v1 is Missing ❌

| Gap | Impact | Priority |
| --- | --- | --- |
| No edit/delete for SIPs | Users can't fix mistakes | P0 |
| No edit/delete for Loans | Users can't update outstanding balance | P0 |
| No edit/delete for Holdings | Users can't correct stock prices | P0 |
| No transaction history per holding | Can't track buy/sell events | P1 |
| No loan payment recording | Can't track EMI payments made | P0 |
| NAV not computed from units | Returns show as 0 or wrong | P0 |
| No price snapshot history | Charts forever impossible | P1 |
| No SIP allotment recording | Can't track units received per SIP | P1 |
| No AMFI NAV auto-fetch | Manual NAV entry only | P2 |
| No SMS auto-import for investments | Zero automation | P2 |
| No data staleness indicator | Users don't know prices are old | P1 |
| No error boundaries on investment tabs | One crash kills whole screen | P1 |

P0 = must fix before shipping to any user. P1 = needed for meaningful portfolio tracking. P2 = automation layer, adds real value but not blocking.

■  Section 2 — Database

# Schema Additions for v2

All schema changes follow the same migration pattern already used in FinTrack: bump schema version, run ALTER TABLE or CREATE TABLE in the migration handler, then patch any NULL values immediately.

## 2.1  SIP Schema Extension

Extend the existing sips table with columns for tracking actual investment performance. These columns will be NULL on existing records — the migration must patch them.

-- Migration: add to existing sips table ALTER TABLE sips ADD COLUMN total_units REAL DEFAULT 0; ALTER TABLE sips ADD COLUMN current_nav REAL DEFAULT 0; ALTER TABLE sips ADD COLUMN invested_amount REAL DEFAULT 0; ALTER TABLE sips ADD COLUMN current_value REAL DEFAULT 0; ALTER TABLE sips ADD COLUMN nav_updated_at TEXT; -- CRITICAL: Patch existing records immediately after migration -- Never leave NULLs that will cause NaN in JS computations UPDATE sips SET invested_amount = COALESCE(amount, 0), total_units = 0, current_nav = 0, current_value = 0 WHERE invested_amount IS NULL;

## 2.2  New: investment_transactions Table

This is the most important new table in v2. It records every buy, sell, SIP allotment, dividend, and loan payment as an immutable event. Think of it like your transactions table but for investments — each row is one event, never updated, only inserted or soft-deleted.

CREATE TABLE IF NOT EXISTS investment_transactions ( id TEXT PRIMARY KEY, user_id TEXT NOT NULL, holding_id TEXT NOT NULL, -- FK to sips.id / holdings.id / loans.id holding_type TEXT NOT NULL, -- 'sip' ¦ 'holding' ¦ 'loan' event_type TEXT NOT NULL, -- see event types below amount REAL NOT NULL, -- rupee amount units REAL, -- units allotted (SIP/MF only) nav REAL, -- NAV at time of event (MF only) price REAL, -- price per share (stock only) quantity REAL, -- shares bought/sold (stock only) balance_after REAL, -- outstanding after event (loan only) notes TEXT, event_date TEXT NOT NULL, -- ISO date string source TEXT DEFAULT 'manual', -- 'manual' ¦ 'sms' ¦ 'api' sms_id TEXT, -- dedup key if SMS-imported is_deleted INTEGER DEFAULT 0, updated_at TEXT NOT NULL ); -- Event types by holding_type: -- SIP: 'sip_allotment' ¦ 'sip_pause' ¦ 'sip_resume' ¦ 'sip_cancel' ¦ 'dividend' -- Holding: 'buy' ¦ 'sell' ¦ 'price_update' ¦ 'dividend' ¦ 'split' -- Loan: 'emi_payment' ¦ 'prepayment' ¦ 'partial_payment' -- Index for fast lookup by holding CREATE INDEX IF NOT EXISTS idx_inv_tx_holding ON investment_transactions(holding_id, event_date DESC);

## 2.3  New: price_snapshots Table

Every time a user manually updates a NAV or stock price, or AMFI auto-fetches it, write a row here. This enables sparklines and historical charts later without any schema migration.

CREATE TABLE IF NOT EXISTS price_snapshots ( id TEXT PRIMARY KEY, holding_id TEXT NOT NULL, price REAL NOT NULL, recorded_at TEXT NOT NULL, source TEXT DEFAULT 'manual' -- 'manual' ¦ 'amfi' ¦ 'sms' ); CREATE INDEX IF NOT EXISTS idx_snapshots_holding ON price_snapshots(holding_id, recorded_at DESC);

## 2.4  Holdings Schema — Unified with metadata JSON

Use one holdings table with a metadata TEXT column (JSON) for type-specific fields. This avoids nullable columns for every asset type while keeping queries clean.

CREATE TABLE IF NOT EXISTS holdings ( id TEXT PRIMARY KEY, user_id TEXT NOT NULL, type TEXT NOT NULL, -- 'stock'¦'fd'¦'bond'¦'gold'¦'ppf'¦'nps'¦'other' name TEXT NOT NULL, -- dedup / identity keys ticker TEXT, -- stock: 'INFY', 'RELIANCE' folio_number TEXT, -- MF folio account_number TEXT, -- FD / bond account -- value fields (updated on each price_update event) quantity REAL DEFAULT 0, avg_buy_price REAL DEFAULT 0, current_price REAL DEFAULT 0, invested_amount REAL DEFAULT 0, current_value REAL DEFAULT 0, -- type-specific extras stored as JSON -- stock: {exchange, isin} -- fd: {bank, interest_rate, compounding, maturity_date, maturity_value} -- gold: {gold_type, quantity_grams} metadata TEXT DEFAULT '{}', -- automation source TEXT DEFAULT 'manual', price_updated_at TEXT, is_deleted INTEGER DEFAULT 0, updated_at TEXT NOT NULL );

■  Section 3 — CRUD

# Edit, Delete & Transaction Recording

Every investment type needs full CRUD. The pattern is identical across all three: bottom-sheet form for edit, swipe-to-reveal for delete, and all mutations go through the repository layer to SQLite first, then update the Zustand store, then sync to Supabase in background.

## 3.1  SIP CRUD

### Edit SIP

- Trigger: Long-press SIP card → 'Edit' option, OR tap card → detail screen → Edit button

- Screen: app/(routes)/investment/edit-sip.tsx — pre-fills all fields from existing SIP record

- Editable fields: fund name, folio number, SIP amount, frequency, status, next_date

- Non-editable: start_date, total_units (managed via SIP allotment transactions)

- On save: sipRepository.update(id, changes) → update sipStore → optimistic UI update

### Delete SIP

- Soft delete only: SET is_deleted = 1, updated_at = now(). Never hard delete.

- Confirm dialog: 'This will remove all SIP allotment history. This cannot be undone.'

- Cascade: Mark all investment_transactions for this sip_id as is_deleted = 1 simultaneously

### Record SIP Allotment (New — Critical)

Each monthly SIP payment generates a 'sip_allotment' event. This is how you track units received, NAV paid, and build up invested_amount correctly.

// When user taps 'Record SIP payment' on a SIP card: const allotment: InvestmentTransaction = { holding_id: sip.id, holding_type: 'sip', event_type: 'sip_allotment', amount: sip.amount, // rupees invested this month units: unitsAllotted, // units received nav: navOnAllotmentDate, // NAV at allotment event_date: allotmentDate, }; // After recording, recompute SIP aggregate fields: const allHistory = await getTxForHolding(sip.id); const totalUnits = sum(allHistory.map(t => t.units ?? 0)); const totalInvested = sum(allHistory.map(t => t.amount)); const currentValue = totalUnits * latestNAV; await sipRepository.update(sip.id, { total_units: totalUnits, invested_amount: totalInvested, current_value: currentValue, });

## 3.2  Holdings CRUD

### Edit Holding

- Stock: edit name, ticker, quantity, avg_buy_price. current_price via 'Update price' flow only.

- FD: edit all fields except id. If maturity_date changes, recompute maturity_value.

- Gold/Other: edit name, quantity, avg_buy_price, current_price.

- Metadata updates: parse existing JSON, merge changes, stringify back. Use json_extract() in SQLite queries.

### Price Update Flow (Separate from Edit)

Price updates are the most frequent action. They should be 3 taps maximum and must record a price_snapshot automatically.

// UpdatePriceSheet.tsx — the mini bottom sheet const handlePriceUpdate = async (newPrice: number) => { const now = new Date().toISOString(); // 1. Update current_price on holdings table await holdingsRepository.updatePrice(holding.id, newPrice, now); // 2. Write price snapshot (enables charts later) await priceSnapshotRepository.insert({ holding_id: holding.id, price: newPrice, recorded_at: now, source: 'manual' }); // 3. Record as investment_transaction event await investmentTxRepository.insert({ holding_id: holding.id, event_type: 'price_update', amount: holding.quantity * newPrice, price: newPrice, event_date: now, }); // 4. Update store + close sheet holdingsStore.refreshHolding(holding.id); };

## 3.3  Loan CRUD — Payment Recording (Most Critical)

This is the #1 gap in v1. Users have loans but can't record payments. Every time they pay an EMI, the outstanding balance should decrease automatically.

### Record EMI Payment

// RecordLoanPaymentSheet.tsx // User enters: payment amount, payment date, optional note // System auto-calculates: principal component, interest component (optional) const handlePayment = async (payment: LoanPayment) => { // 1. Record in investment_transactions await investmentTxRepository.insert({ holding_id: loan.id, holding_type: 'loan', event_type: 'emi_payment', amount: payment.amount, balance_after: loan.outstanding - payment.amount, event_date: payment.date, notes: payment.notes, }); // 2. Update loan outstanding await loanRepository.update(loan.id, { outstanding: loan.outstanding - payment.amount, updated_at: now(), }); // 3. Optionally: create a matching expense transaction // This links investment payments to the transaction timeline await transactionRepository.insert({ amount: payment.amount, type: 'expense', category: 'Loan EMI', merchant: loan.lender, date: payment.date, notes: `EMI payment — ${loan.lender}`, source: 'manual', }); };

The link between loan payments and expense transactions is powerful — it means EMI payments automatically appear in the monthly transaction view and count toward the user's total spending. This is how Walnut and ET Money handle it.

### Loan Edit

| Field | Editable? | Why |
| --- | --- | --- |
| lender | ✅ Yes | Typos happen |
| loan_type | ✅ Yes | Reclassification |
| interest_rate | ✅ Yes | Rate changes after loan reset |
| emi_amount | ✅ Yes | EMI can change with rate revisions |
| emi_due_day | ✅ Yes | Banks sometimes change due date |
| outstanding | ✅ Yes | Manual correction after bank statement |
| principal | ⚠️ Read-only recommended | Changing principal distorts history |
| start_date | ⚠️ Read-only recommended | Changing breaks tenure calculation |

■  Section 4 — Calculations

# NAV, Returns & Performance Computation

All computations happen client-side in JS, not in SQLite. SQLite stores raw values; the Zustand stores or custom hooks compute derived metrics. This keeps queries simple and puts business logic in one testable place.

## 4.1  Mutual Fund / SIP Returns

// utils/investmentCalculations.ts // Absolute return export const absoluteReturn = (currentValue: number, invested: number) => currentValue - invested; // Percentage return export const returnPercent = (currentValue: number, invested: number) => invested > 0 ? ((currentValue - invested) / invested) * 100 : 0; // Current value from units + latest NAV export const computeCurrentValue = (totalUnits: number, latestNAV: number) => totalUnits * latestNAV; // Average NAV (total invested / total units) export const averageNAV = (invested: number, totalUnits: number) => totalUnits > 0 ? invested / totalUnits : 0; // Annualised return (CAGR) — for lump sum only export const cagr = (currentValue: number, invested: number, years: number) => years > 0 ? (Math.pow(currentValue / invested, 1 / years) - 1) * 100 : 0;

## 4.2  XIRR — Extended Internal Rate of Return

XIRR is the gold standard for SIP returns because it accounts for different investment dates. You need a JS implementation since there's no built-in.

- Package: xirr (npm) — 12KB, no native dependencies, works in React Native

- Input: array of {amount, date} cashflows. SIP payments are negative, current value is positive.

- When to compute: in the usePortfolioSummary hook, with useMemo — XIRR is CPU-intensive, don't compute on every render

import xirr from 'xirr'; export const computeXIRR = (transactions: InvestmentTransaction[], currentValue: number): number => { const cashflows = [ // All SIP payments as negative cashflows (money going out) ...transactions .filter(t => t.event_type === 'sip_allotment') .map(t => ({ amount: -t.amount, when: new Date(t.event_date) })), // Current value as positive cashflow (money coming in today) { amount: currentValue, when: new Date() } ]; try { return xirr(cashflows) * 100; // returns decimal, multiply for percentage } catch { // XIRR can fail to converge — return simple return as fallback return returnPercent(currentValue, sum(cashflows.filter(c => c.amount < 0).map(c => -c.amount))); } };

## 4.3  FD Maturity Value Computation

// Compound interest formula: A = P(1 + r/n)^(nt) export const fdMaturityValue = ( principal: number, annualRate: number, // e.g. 7.1 for 7.1% compoundingPerYear: number, // 4 for quarterly, 12 for monthly tenureYears: number ): number => { const r = annualRate / 100; return principal * Math.pow(1 + r / compoundingPerYear, compoundingPerYear * tenureYears); }; // Current value of FD (accrued so far) export const fdCurrentValue = ( principal: number, annualRate: number, compoundingPerYear: number, startDate: string // ISO date ): number => { const yearsElapsed = differenceInDays(new Date(), new Date(startDate)) / 365; return fdMaturityValue(principal, annualRate, compoundingPerYear, yearsElapsed); };

## 4.4  Loan Tenure Remaining

// Remaining tenure after each EMI payment // Based on remaining outstanding, not original tenure export const remainingTenureMonths = ( outstanding: number, emiAmount: number, annualRate: number ): number => { const monthlyRate = annualRate / 100 / 12; if (monthlyRate === 0) return outstanding / emiAmount; // Standard loan tenure formula return Math.ceil( -Math.log(1 - (outstanding * monthlyRate) / emiAmount) / Math.log(1 + monthlyRate) ); };

■  Section 5 — Automation

# Online Functionality & Automation

The principle: offline-first always, online as enhancement. No feature should require a network connection. Online features add data, never block the UI.

## 5.1  AMFI NAV Auto-Fetch (Highest Priority Automation)

AMFI publishes all mutual fund NAVs daily at 9PM in a flat text file. This is free, legal, and requires no API key. It's the easiest automation win for Indian MF users.

| Property | Value |
| --- | --- |
| URL | https://www.amfiindia.com/spages/NAVAll.txt |
| Update frequency | Daily at ~9PM IST |
| Format | Pipe-separated flat file, ~2MB |
| Auth required | None |
| Legal status | Public data, no ToS restrictions |
| Offline fallback | Use last fetched NAV silently |

### Implementation

// services/amfiNavService.ts const AMFI_URL = 'https://www.amfiindia.com/spages/NAVAll.txt'; const LAST_FETCH_KEY = 'amfi_last_fetch_date'; export const fetchAndUpdateNAVs = async (): Promise<void> => { // Only fetch once per day — check AsyncStorage const lastFetch = await AsyncStorage.getItem(LAST_FETCH_KEY); if (lastFetch === today()) return; // already fetched today try { const response = await fetch(AMFI_URL, { signal: AbortSignal.timeout(10000) }); const text = await response.text(); const navMap = parseAMFIFile(text); // schemeCode -> { nav, date } // Get all active SIPs with folio/scheme codes const activeSIPs = await sipRepository.getActiveWithSchemeCodes(); for (const sip of activeSIPs) { const latest = navMap[sip.scheme_code]; if (!latest) continue; // Update NAV on sip record await sipRepository.updateNAV(sip.id, latest.nav, latest.date); // Write price snapshot await priceSnapshotRepository.insert({ holding_id: sip.id, price: latest.nav, recorded_at: latest.date, source: 'amfi' }); // Recompute current value const currentValue = sip.total_units * latest.nav; await sipRepository.update(sip.id, { current_value: currentValue }); } await AsyncStorage.setItem(LAST_FETCH_KEY, today()); sipStore.getState().loadSIPs(); // refresh store } catch (error) { // Silent fail — user gets stale NAV, app doesn't crash console.warn('AMFI fetch failed, using cached NAV:', error); } }; // Trigger: call on app foreground + in background fetch task // Already have expo-background-fetch in the stack — add this task there

## 5.2  SMS Auto-Import for Investments

Your existing smsParser.ts can be extended with investment-specific patterns. The pipeline is already built — just add new regex patterns and route matched SMS to the investment repositories instead of transactions.

| SMS Type | Pattern to Match | Action |
| --- | --- | --- |
| SIP Allotment | Units allotted X for Rs.Y, NAV Rs.Z | Create sip_allotment event |
| Loan EMI | EMI of Rs.X debited, Outstanding Rs.Y | Create emi_payment event + update outstanding |
| Stock Buy | Bought X TICKER @ Rs.Y on NSE/BSE | Create holding if new, else add buy event |
| FD Maturity | FD of Rs.X matured, credited to A/C | Mark FD as matured in holdings |
| Dividend | Dividend of Rs.X credited for FUND | Create dividend event on sip |

// In services/smsParser.ts — add to existing parser: const INVESTMENT_PATTERNS = { sipAllotment: /Units allotted ([\d.]+).*?Rs\.([\d,]+).*?NAV.*?Rs\.([\d.]+)/i, loanEMI: /EMI of Rs\.([\d,]+) debited.*?Outstanding.*?Rs\.([\d,]+)/i, stockBuy: /Bought (\d+) ([A-Z]+) @ Rs\.([\d.]+) on (NSE¦BSE)/i, dividend: /Dividend of Rs\.([\d.]+) credited.*?folio[:\s]+(\d+)/i, }; // Route to investment handler if matched before transaction handler // sms_id deduplication already handles double-imports

## 5.3  Supabase Sync Extension

Extend sync.ts to include the new tables. Follow the exact same last-write-wins pattern already in place.

- investment_transactions: sync normally. Immutable events — conflicts are rare.

- price_snapshots: sync normally. Append-only table, no conflict risk.

- holdings: sync with special handling for price_updated_at — see note below.

IMPORTANT: When syncing holdings, the remote record must not overwrite a local price_updated_at that is more recent. Use: UPDATE holdings SET ... WHERE updated_at < remote.updated_at OR price_updated_at < remote.price_updated_at — never blindly overwrite a freshly entered local price with a stale cloud value.

■  Section 6 — New Screens

# New & Modified Screens

## 6.1  SIP Detail Screen

Accessed by tapping a SIP card. Shows full details + allotment transaction history.

| Section | Content |
| --- | --- |
| Header | Fund name, folio, status badge, Edit / Delete buttons |
| Performance card | Invested, current value, returns, returns%, XIRR, avg NAV |
| NAV section | Current NAV, last updated, 'Update NAV' button |
| SIP details | Amount, frequency, start date, next due date, total installments |
| Allotment history | FlashList of sip_allotment events — date, units, NAV, amount |
| Actions | 'Record allotment', 'Pause SIP', 'Cancel SIP' |

## 6.2  Holding Detail Screen

| Section | Content |
| --- | --- |
| Header | Name, type badge, ticker, Edit / Delete buttons |
| Performance card | Invested, current value, P&L, P&L%, staleness indicator |
| Price section | Current price, last updated with staleness colour, 'Update price' CTA |
| Details | Type-specific: shares+avg price for stocks, rate+maturity for FD, grams for gold |
| Transaction history | FlashList of buy/sell/price_update events |
| Actions | 'Add buy', 'Record sell' (stocks only), 'Update price' |

## 6.3  Loan Detail Screen

| Section | Content |
| --- | --- |
| Header | Lender name, loan type badge, account number, Edit button |
| Summary card | Outstanding, original principal, repayment progress bar |
| EMI section | EMI amount, due day, interest rate, tenure remaining (computed) |
| Countdown chip | Days until next EMI — red if ≤5 days, green otherwise |
| Payment history | FlashList of emi_payment events — date, amount, balance after |
| Actions | 'Record EMI payment', 'Record prepayment' |

## 6.4  Add Investment Bottom Sheet (Type Picker)

The entry point for all new investments. A @gorhom/bottom-sheet that shows asset type cards, then navigates to the type-specific form.

// components/investments/AddInvestmentSheet.tsx const INVESTMENT_TYPES = [ { type: 'sip', icon: '📈', label: 'Mutual Fund / SIP', desc: 'Track SIP allotments & NAV' }, { type: 'stock', icon: '📊', label: 'Stock', desc: 'NSE / BSE equity holdings' }, { type: 'fd', icon: '🏦', label: 'Fixed Deposit', desc: 'Bank FDs with maturity date' }, { type: 'gold', icon: '🪙', label: 'Gold', desc: 'SGB, physical, digital gold' }, { type: 'ppf', icon: '🏛️', label: 'PPF / NPS', desc: 'Long-term govt schemes' }, { type: 'loan', icon: '📋', label: 'Loan', desc: 'Home, personal, car loans' }, { type: 'other', icon: '📦', label: 'Other', desc: 'Crypto, P2P, alternatives' }, ]; // On selection: router.push('/investment/add?type=stock')

■  Section 7 — State

# New Stores & Hooks

## 7.1  investmentTxStore

// stores/investmentTxStore.ts interface InvestmentTxStore { transactions: Record<string, InvestmentTransaction[]>; // keyed by holding_id loadForHolding: (holdingId: string) => Promise<void>; addTransaction: (tx: InvestmentTransaction) => Promise<void>; deleteTransaction: (id: string) => Promise<void>; } // Keyed by holding_id for fast lookup — don't load all transactions at once // Load lazily: only fetch when detail screen opens for a specific holding

## 7.2  holdingsStore

// stores/holdingsStore.ts interface HoldingsStore { holdings: Holding[]; isLoading: boolean; loadHoldings: () => Promise<void>; addHolding: (h: Holding) => Promise<void>; updateHolding: (id: string, changes: Partial<Holding>) => Promise<void>; deleteHolding: (id: string) => Promise<void>; updatePrice: (id: string, price: number, timestamp: string) => Promise<void>; }

## 7.3  usePortfolioSummary Hook

// hooks/usePortfolioSummary.ts export const usePortfolioSummary = () => { const sips = useSipStore(s => s.sips); const holdings = useHoldingsStore(s => s.holdings); const loans = useLoanStore(s => s.loans); return useMemo(() => { const sipValue = sum(sips.map(s => s.current_value)); const holdingValue = sum(holdings.map(h => h.current_value)); const sipInvested = sum(sips.map(s => s.invested_amount)); const holdingInvested = sum(holdings.map(h => h.invested_amount)); const totalValue = sipValue + holdingValue; const totalInvested = sipInvested + holdingInvested; const returns = totalValue - totalInvested; const returnsPC = returnPercent(totalValue, totalInvested); // Stale data health check const staleCount = [ ...sips.filter(s => isStale(s.nav_updated_at, 7)), ...holdings.filter(h => h.type === 'stock' && isStale(h.price_updated_at, 2)), ].length; const allocation = computeAllocation(sips, holdings); const upcomingSIPs = getUpcomingSIPs(sips); const totalEMI = sum(loans.map(l => l.emi_amount)); return { totalValue, totalInvested, returns, returnsPC, staleCount, allocation, upcomingSIPs, totalEMI }; }, [sips, holdings, loans]); };

■  Section 8 — Build Order

# Recommended Build Order

Always build in dependency order — DB before stores, stores before hooks, hooks before screens. Never build a screen before its data layer is tested.

| Day | Task | Files Touched | Test Gate |
| --- | --- | --- | --- |
| 1 | DB migrations — investment_transactions, price_snapshots, holdings, sip extensions | db/repository/* (4 files) | Insert + query test data in SQLite explorer |
| 1–2 | investmentTxRepository + holdingsRepository CRUD functions | db/repository/investmentTxRepository.ts, holdingsRepository.ts | Unit test all CRUD operations |
| 2 | holdingsStore + investmentTxStore (Zustand) | stores/holdingsStore.ts, stores/investmentTxStore.ts | Store loads data after repository writes |
| 2–3 | Edit + Delete for Loans — LoanDetailScreen + RecordPaymentSheet | app/(routes)/investment/loan-detail.tsx, components/investments/RecordPaymentSheet.tsx | Record payment, verify outstanding decreases |
| 3 | Edit + Delete for SIPs — SIPDetailScreen + RecordAllotmentSheet | app/(routes)/investment/sip-detail.tsx, components/investments/RecordAllotmentSheet.tsx | Record allotment, verify units + current value updates |
| 3–4 | Edit + Delete for Holdings — HoldingDetailScreen + UpdatePriceSheet | app/(routes)/investment/holding-detail.tsx, components/investments/UpdatePriceSheet.tsx | Update price, verify snapshot written |
| 4 | Calculation utils — NAV, XIRR, FD, Loan tenure | utils/investmentCalculations.ts | Unit test each formula with known values |
| 4–5 | usePortfolioSummary hook + data health logic | hooks/usePortfolioSummary.ts | Values match manual calculation |
| 5 | AMFI NAV service + background task registration | services/amfiNavService.ts | Fetch runs, NAVs update, snapshots written |
| 5–6 | SMS patterns for investments + routing | services/smsParser.ts (extend) | Parse test SMS strings, verify correct event created |
| 6 | Sync extension for new tables | services/sync.ts (extend) | Sync creates/updates records in Supabase |
| 6 | Error boundaries on all investment tab screens | components/ErrorBoundary.tsx | Force a crash, verify boundary catches it |
| 7+ | Overview screen wired to real data | app/(tabs)/investments.tsx | All values match sum of individual holdings |

Never skip the test gate before moving to the next day. A broken repository layer that's caught on Day 1 takes 20 minutes to fix. The same bug discovered on Day 6 inside a screen component takes 3 hours to trace back.

■  Section 9 — File Manifest

# Complete File Change Manifest

## New Files

| File | Purpose |
| --- | --- |
| db/repository/investmentTxRepository.ts | CRUD for investment_transactions table |
| db/repository/holdingsRepository.ts | CRUD for holdings table |
| db/repository/priceSnapshotRepository.ts | Append-only writes for price_snapshots |
| stores/holdingsStore.ts | Zustand store for holdings |
| stores/investmentTxStore.ts | Zustand store for investment events (lazy, per-holding) |
| hooks/usePortfolioSummary.ts | Aggregates all stores into portfolio metrics |
| utils/investmentCalculations.ts | NAV, XIRR, CAGR, FD, loan tenure formulas |
| services/amfiNavService.ts | AMFI flat file fetch + NAV update logic |
| components/investments/RecordPaymentSheet.tsx | Bottom sheet for loan EMI/prepayment recording |
| components/investments/RecordAllotmentSheet.tsx | Bottom sheet for SIP allotment recording |
| components/investments/UpdatePriceSheet.tsx | 3-tap price update mini sheet |
| components/investments/AllotmentHistoryList.tsx | FlashList of SIP allotment events |
| components/investments/PaymentHistoryList.tsx | FlashList of loan payment events |
| components/investments/StalenessBadge.tsx | Amber 'Xd old' indicator component |
| components/investments/DataHealthBanner.tsx | Overview banner: 'X holdings have stale prices' |
| components/ErrorBoundary.tsx | Per-tab crash boundary with retry button |
| app/(routes)/investment/sip-detail.tsx | Full SIP detail screen |
| app/(routes)/investment/holding-detail.tsx | Full holding detail screen |
| app/(routes)/investment/loan-detail.tsx | Full loan detail + payment history screen |
| app/(routes)/investment/add-holding.tsx | Add holding form (type-specific) |
| app/(routes)/investment/edit-sip.tsx | Edit SIP form |
| app/(routes)/investment/edit-holding.tsx | Edit holding form |
| app/(routes)/investment/edit-loan.tsx | Edit loan form |

## Modified Files

| File | What Changes |
| --- | --- |
| db/repository/sipRepository.ts | Add updateNAV(), updateUnits() methods + schema migration |
| db/repository/loanRepository.ts | Add updateOutstanding() after payment recording |
| stores/sipStore.ts | Add refreshSIP(id) for post-allotment recompute |
| stores/loanStore.ts | Add updateOutstanding() action |
| services/smsParser.ts | Add investment SMS patterns + route to investment handlers |
| services/sync.ts | Extend to sync holdings, investment_transactions, price_snapshots |
| app/(tabs)/investments.tsx | Wire Overview to usePortfolioSummary, add DataHealthBanner |

## Untouched Files

| File | Reason |
| --- | --- |
| transactionStore.ts | Only extends via loan payment cross-link (handled in RecordPaymentSheet) |
| smsInitService.ts | Investment SMS handled in new routing layer, not init service |
| budgetStore.ts, categoryStore.ts | Not affected by investment module |
| All (tabs)/index.tsx dashboard | Dashboard investment widget reads from holdingsStore, no new code needed |

■  Section 10 — Expandability

# Is This Approach Expandable?

The v2 architecture is designed to be extended without major rewrites. Here is an honest assessment of what future features cost under this design.

| Future Feature | Cost Under This Architecture | Complexity |
| --- | --- | --- |
| Price charts / sparklines | Low — price_snapshots table already exists. Just add a chart component reading from it. | Easy |
| New asset type (Crypto, US stocks) | Low — add new 'type' value, extend metadata JSON, add form. No schema change. | Easy |
| CAMS / Karvy CAS PDF import | Medium — parse PDF, map to investment_transactions events. Pipeline already handles SMS. | Medium |
| Zerodha Kite API integration | Medium — API calls produce InvestmentTransaction events. Same schema. | Medium |
| Portfolio rebalancing suggestions | Medium — reads allocation from usePortfolioSummary, computes target vs actual. | Medium |
| Tax computation (LTCG/STCG) | Medium — queries investment_transactions for buy/sell pairs, applies tax rules. | Medium |
| Multi-currency holdings | Medium — add currency field to holdings, conversion rate to price_snapshots. | Medium |
| Account Aggregator (AA framework) | High — requires FIU registration, compliance. Architecture supports it but legal overhead is high. | Hard |
| Real-time stock prices | High — needs WebSocket or polling, battery impact on Android, paid API. | Hard |
| Social / shared portfolios | Very High — requires RLS changes, invite system, shared Supabase tables. | Very Hard |

The investment_transactions event log is the single most important architectural decision. It makes almost every future feature cheaper: tax computation, charts, performance attribution, XIRR over time, audit trail. Build it correctly from Day 1.

End of Document

FinTrack  ·  Investment Module v2  ·  Internal Implementation Plan